Information Systems Department

Knowledge Management and Information

and Research Development

PROJECT DOCUMENTATION

ETHICS CERTIFICATION REVIEW APPLICATION AND TRACKING SYSTEM

Project Proposal, Software Requirements Specification (SRS),

and System Design Document (SDD)

Prepared by:

Mariel B. Semillano

Documentation Specialist

Prepared for:

Mr. Khristian Ray L. Andaya

Project Supervisor

Assistant Professor I

Information Systems Department

Client:

Ms. Sariah R. Villanueva

Coordinator, Research Ethics Section

Internship Program

Bachelor of Science in Computer Science

Project Development Team:

Jefferson C. Alameda

Martin Lorenz D. Juanites

Mike Asher A. Masangkay

Romar T. Pulao

Mariel B. Semillano

Cavite State University – Bacoor City Campus

JULY 2026

# Document Control

| Field | Details |
| --- | --- |
| Project | Ethics Certification Review Application and Tracking System (ECRATS) |
| Institution | Kolehiyo ng Lungsod ng Dasmarinas |
| Document Type | Project System Documentation |
| Prepared by | Mariel B. Semillano |
| Version | V1 Initial Compilation – July 15, 2026 |
| Basis of Documentation | Project Proposal, SRS, System Design/Diagrams, Official RES process memo, KLD-RES-04 forms, certificate sample, high-fidelity prototype screens, and client interview transcripts. |

# Source Alignment Basis

- Official RES process memo: submission to adviser, adviser endorsement, RES/RRB review, determination of Expedited or Full Board or Exempted review, certificate issuance with control number/release date/certificate link, and revision deadlines.

- Client interview: automatic completeness validation, no incomplete official tracking, adviser role ending after initial endorsement, direct revision routing to reviewers, blind review, no direct applicant-reviewer communication, maximum two revision cycles, discipline-based assignment, unique control numbers, QR-enabled protected certificate access, and simple user-friendly design.

- Follow-up interview: projected deadlines, real-time/clear status visibility, feedback form before certificate release, certificate template management, adviser expected-group monitoring, and dashboard reporting.

- Official KLD-RES-04 forms: KLD-RES-04-001 Protocol Review Worksheet and KLD-RES-04-002 Informed Consent Checklist are completed by Ethics Reviewers; KLD-RES-04-001B Research Ethics Compliance Agreement and KLD-RES-04-003 Informed Consent are submitted by Student/Faculty Researchers, together with proof of payment.

- Certificate sample: certificate title, research title, proponent/group, type of review, approval/validity dates, signatory details, control number placement, and QR code placement.

- Existing architecture, DFD, flowcharts, ERD, and use case diagram: revised to align with the latest workflow and role responsibilities.

# Approval / Sign-off

- Ms. Sariah R. Villanueva, Client / Coordinator, Research Ethics Section — Signature / Date: _______________

- Mr. Khristian Ray L. Andaya, Supervisor — Signature / Date: _______________

- Mariel B. Semillano, Documentation Specialist — Signature / Date: _______________

# Table of Contents

Document Control	2

Source Alignment Basis	2

Approval / Sign-off	2

Table of Contents	3

1. Project Proposal	5

1.1 Executive Summary	5

1.1.1	Project Background and Problem Statement	5

1.2 Objectives	5

1.2.1 General Objective	5

1.2.2 Specific Objectives	5

1.3	Project Scope	6

2. Software Requirements Specification (SRS)	12

2.1	Purpose	12

2.1.1	Scope	12

2.1.2	Definitions and Acronyms	12

2.2	Overall Description	12

2.2.1 Product Perspective	12

2.2.2	User Classes and Characteristics	12

2.2.3	Operating Environment	13

2.2.4	Constraints	13

2.2.5	Required Forms and Responsibility Assignment	13

2.2.6	Business Rules	14

2.2.7	System Workflow Requirements	15

2.3	Functional Requirements	16

2.4	Non-Functional Requirements	19

2.5	Role Permission Matrix	19

2.5.1	Data Requirements	20

2.5.2	Proposed Main Database Entities	21

2.5.3	Proposed Main Database Entities	21

2.5.4	Status Lifecycle	21

2.5.5 Acceptance Criteria Summary	22

2.5.6 Traceability Matrix	23

2.5	Assumptions and Dependencies	23

3. System Design Document (SDD)	24

3.1 System Architecture Overview	24

3.2 Component / Module Design	25

3.3 Data Design	25

3.3.1 Data Model / Entity-Relationship Diagram	25

3.3.2 Data Dictionary	25

3.3.3 Data Flow Diagram	25

3.4 Interface Design	25

3.5 Process Design / Sequence Diagrams	25

3.6 Security Design	25

3.7 Design Constraints	25

4. Summary and Next Steps	26

Appendices	26

Appendix A: Interview Notes and Evidence	26

Appendix B: Glossary	26

# 1. Project Proposal

## 1.1 Executive Summary

The Ethics Certification Review Application and Tracking System (ECRATS) is a proposed centralized web-based platform for the Research Ethics Section (RES) of Kolehiyo ng Lungsod ng Dasmarinas. The system will digitalize the ethics certification process from application preparation and document submission to adviser endorsement, RES screening, reviewer assignment, blind review, revision monitoring, certificate generation with a unique control number and QR code, protected certificate release and storage, reporting, and audit logging. The main purpose of the project is to reduce delays caused by incomplete submissions, scattered links, manual spreadsheets, and separate communication channels. It will ensure that only complete applications enter the official review workflow and that every action is traceable, role-based, and consistent with the approved RES process.

## Project Background and Problem Statement

The Research Ethics Section currently handles ethics certification applications through links, spreadsheets, manually organized files, and separate communication channels. While this setup allows the office to receive and process applications, it becomes increasingly difficult to manage as application volume increases across students, faculty researchers, advisers, reviewers, institutes, programs, documents, revisions, and certificates.

A major problem identified during the client interview is the submission of incomplete requirements. In the current process, applications may be recorded or monitored even when required documents are missing. This results in repeated follow-ups and delays before applications can be endorsed, classified, reviewed, or released. The client clearly emphasized that incomplete applications must not appear in the official tracking/review workflow and that the system must automatically validate document completeness before submission.

The process also requires the RES Lead/Admin to screen endorsed applications, determine whether each study is for Expedited or Full Board or Exempted review, assign qualified reviewers based on discipline, monitor deadlines, release results, enforce revision cycles. Without a centralized system, these tasks become difficult to track consistently, especially when reviewer assignments, review comments, status updates, and certificate records are stored separately.

Confidentiality and neutrality are also essential. Reviewers must not see applicant identities, applicants must not see reviewer identities, and there must be no direct chat or negotiation between them. The proposed system must therefore provide anonymized review access, assignment-based authorization, official release of comments, and complete audit trails.

## 1.2 Objectives

### 1.2.1 General Objective

To design and develop a centralized, secure, and user-friendly web-based Ethics Certification Review Application and Tracking System that organizes and digitalizes the KLD ethics certification process from application submission to certificate release.

### 1.2.2 Specific Objectives

- Provide a secure online portal where Student/Faculty Researchers or designated group leaders can create applications and upload required ethics review documents.

- Automatically validate document completeness based on the selected research type before an application can proceed to adviser review.

- Prevent incomplete applications from entering the official tracking and review workflow.

- Allow Research Advisers to review, return, and endorse only complete initial submissions.

- Allow Student/Faculty Researchers to upload a receipt image or photo and allow the Research Adviser to open and check whether the submitted proof is acceptable, without online payment processing or bank/e-wallet integration.

- Allow the RES Lead/Admin to screen adviser-endorsed applications and classify them as Expedited or Full Board or Exempted.

- Support discipline-based reviewer assignment with randomized assignment and manual override by the RES Lead/Admin, while requiring assigned reviewers to complete the review without a decline or refusal action.

- Enforce one reviewer for Expedited review and three reviewers for Full Board review and no reviewing process and direct certificate generation for Exempted applications.

- Provide reviewers with access only to assigned anonymized applications and require completion of every assigned review.

- Allow Ethics Reviewers to complete KLD-RES-04-001: Protocol Review Worksheet and KLD-RES-04-002: Informed Consent Checklist as separate digital forms in the reviewer workspace, add comments, and submit decisions.

- Release reviewer comments to applicants only after official result release.

- Route revised submissions directly to the assigned reviewer/reviewers without adviser re-endorsement.

- Track revision deadlines, preserve version history, and enforce a maximum of two revision cycles.

- Generate one certificate per approved student group or faculty application with a unique control number and QR code, store it in protected system storage, and make it viewable or downloadable only by the RES Lead/Admin and the Student/Faculty Researcher to whom it was issued. The QR code shall open a protected certificate record through a secure token or link and shall require authentication and authorization.

- Provide notifications, dashboards, reports, feedback collection, and audit logs for monitoring and accountability

## Project Scope

- Internal KLD Student/Faculty Researcher applications.

- Student research applications managed by a designated group leader.

- Faculty researcher applications under a separate Faculty category but following the same core workflow.

- Thesis and Capstone requirement sets, with requirements based mainly on research type rather than per course/program.

- Application creation, document upload, requirement checklist, automatic completeness validation, and application status tracking.

- Simple proof-of-payment upload: the Student/Faculty Researcher uploads a receipt image or photo, and the Research Adviser opens and checks it before endorsement. No online payment processing is included.

- Research Adviser review, return, and endorsement for the initial submission only.

- RES screening, Expedited/Full Board and Exempted classification, reviewer assignment, deadline management, result release, certificate storage, reports, and audit logs.

- Blind reviewer workspace with assignment-based access to anonymized documents, separate buttons/modals for KLD-RES-04-001 and KLD-RES-04-002, and no reviewer option to decline or refuse an assigned application.

- Revision submission, version history, maximum two revision cycles, and direct routing to reviewer/reviewers.

- Certificate generation with a standardized control number and unique QR code, protected database/file storage, and authenticated role-based viewing or download by the RES Lead/Admin and the issued applicant.

- Feedback/evaluation form before certificate release, subject to final client confirmation.

- The system will include an unrestricted public certificate lookup page, or a public control-number search portal. The QR code shall remain on every generated certificate and shall direct the scanner to a protected certificate record that requires authentication and authorization.

  - Project Limitation

- Outside researcher applications are excluded from the initial release.

- Graduate researcher workflow is excluded unless KLD later confirms requirements.

- The system will not include public self-registration.

- The system will not process online payments, connect to banks/e-wallets, perform automated payment confirmation, issue automated refunds, or perform financial reconciliation.

- The system will not provide direct chat, private messaging, or negotiation between applicants and reviewers.

- The system will not replace the ethical judgment of the RES Lead/Admin or Ethics Reviewers.

- Automatic validation will confirm presence and basic file validity, not the correctness or ethical quality of document content.

- Automatic removal of all identifying details from every document format is not guaranteed unless a specific anonymization process is approved.

- Integration with existing school systems, student information systems, accounting systems, or third-party repositories is outside the initial scope unless separately approved.

  - Required Forms and Responsible Users

The system shall distinguish between applicant-submitted requirements and reviewer-completed review forms. Reviewer forms shall be presented as separate large, scrollable modals or equivalent focused forms inside the reviewer workspace. Each form shall support Cancel, Save Draft, and Submit Final actions, and final review submission shall be blocked until the required reviewer forms are complete.

| Required Document/Form | Responsible User | System Handling |
| --- | --- | --- |
| KLD-RES-04-001: Protocol Review Worksheet | Ethics Reviewer | Completed inside the reviewer workspace through its own button and modal/form. Required before the reviewer can finalize the review decision. |
| KLD-RES-04-001B: Research Ethics Compliance Agreement | Student/Faculty Researcher or Group Leader | Completed and signed by the researcher, then uploaded as an application requirement before submission to the Research Adviser. |
| KLD-RES-04-002: Informed Consent Checklist - Reviewer | Ethics Reviewer | Completed through a separate button and modal/form. It reviews the adequacy of the informed-consent process and form and is submitted with the reviewer decision. |
| KLD-RES-04-003: Informed Consent | Student/Faculty Researcher or Group Leader | Completed or prepared by the researcher and uploaded as an application requirement when informed consent is applicable to the study. |
| Proof of Payment (Receipt) | Student/Faculty Researcher or Group Leader | Uploaded as an image or photo. The Research Adviser opens the file, checks whether it is acceptable, and either proceeds with endorsement or returns the application with remarks. |

    - Target Users and Responsibilities

| User Role | Main Responsibilities |
| --- | --- |
| Student/Faculty Researcher / Group Leader | Create application, upload KLD-RES-04-001B, KLD-RES-04-003 when applicable, proof of payment, and other configured requirements; submit a complete application; track status; view released comments; upload revisions; submit feedback; and view/download the issued certificate. |
| Research Adviser | Create student/group leader accounts; review initial submissions; open and check the uploaded receipt image/photo; return for correction when needed; endorse eligible applications; and monitor advisee progress. |
| Ethics Reviewer | Access only assigned anonymized applications, complete every assigned review, review documents, complete KLD-RES-04-001 and KLD-RES-04-002 through separate forms/modals, add comments, submit decisions, and review revisions. |
| RES Lead/Admin | Manage workflow, screen applications, classify review type, assign reviewers, set deadlines, release results, release certificates, manage templates, view reports, and audit logs. View all stored certificates within authorized scope. |
| Technical Admin | Maintain hosting, backups, restoration, deployment configuration, and system availability without unnecessary access to confidential research records. |

    - Proposed Linear Workflow

| Step | Workflow Stage | Description |
| --- | --- | --- |
| 1 | Account Creation and Login | RES Lead/Admin creates adviser/reviewer/admin accounts. Research Adviser may create student/group leader accounts. Users log in using assigned credentials. |
| 2 | Application Preparation | Applicant selects Student or Faculty category, selects Thesis or Capstone, enters research details, selects adviser, and uploads KLD-RES-04-001B, KLD-RES-04-003 when applicable, proof of payment, and other configured requirements. |
| 3 | Completeness Validation | System checks required fields and files. Incomplete applications remain Draft/Incomplete and do not appear in official tracking. |
| 4 | Receipt Check and Adviser Review | The applicant uploads a receipt image/photo. The Research Adviser opens and checks the file together with the initial submission, then returns the application for correction or endorses it. |
| 5 | RES Screening and Classification | RES Lead/Admin screens endorsed applications and classifies each as Expedited or Full Board. |
| 6 | Reviewer Assignment | System filters eligible reviewers by discipline/review type. The RES Lead/Admin confirms, overrides, or administratively replaces assignments. Once assigned, the reviewer must complete the review and is not provided with a decline or refusal action. |
| 7 | Blind Review | Reviewer sees only the application code and anonymized assigned documents, completes KLD-RES-04-001 and KLD-RES-04-002 through separate forms/modals, adds comments, and submits a decision. |
| 8 | Result Release | RES Lead/Admin controls official release of comments/results. Student sees status and released comments only. |
| 9 | Revision Management | If revision is required, applicant uploads complete revised requirements within the deadline. Revision goes directly to reviewer/reviewers. |
| 10 | Certificate and Feedback | After approval, the applicant submits required feedback. The system generates the certificate with a unique control number and QR code, stores it in protected system storage, and the RES Lead/Admon releases it to the issued applicant account. Scanning the QR code opens the protected certificate record after authentication and authorization. |
| 11 | Deleting and Reporting | Records, logs, certificates, feedback, and reports are retained and can be deleted according to approved policy every academic year. |

1.6 Proposed System Modules

| Module | Description |
| --- | --- |
| Account Creation and User Access Management | Supports controlled account creation. No public registration. RES Lead/Admin creates adviser/reviewer accounts; Research Adviser may create student/group leader accounts if confirmed. |
| Authentication and Role Management | Provides secure login, role-based dashboards, account status checking, password controls, and permission enforcement. |
| Application Module | Handles application details, applicant category, research type, requirement checklist, uploads of KLD-RES-04-001B, KLD-RES-04-003 when applicable, proof of payment, other required files, and completeness validation. |
| Adviser Review and Endorsement | Allows advisers to review complete initial submissions, open and check the receipt image/photo, return applications for correction, and endorse eligible applications. |
| RES Screening and Classification | Allows RES Lead/Admin to screen applications, verify eligibility, classify as Expedited or Full Board or Exempted and set projected deadlines. |
| Reviewer Assignment | Supports discipline-based reviewer filtering, randomized assignment, manual override, one/three reviewer rules, mandatory reviewer completion, and administrative reassignment by the RES Lead/Admin when needed. Reviewers cannot decline or refuse an assigned application. |
| Blind Review Workspace | Allows reviewers to access assigned anonymized documents, open KLD-RES-04-001 and KLD-RES-04-002 through separate large scrollable forms/modals, save drafts, add comments, and submit final decisions. |
| Decision and Result Release | Controls official result release and visibility of reviewer comments to applicants. |
| Revision Management | Supports revised document upload, version history, deadline monitoring, direct reviewer routing, and maximum two revision cycles. |
| Certificate Generation, QR, and Repository | Generates certificate files, unique control numbers, and QR codes; stores certificate records in protected storage/database; and permits viewing or download, including access through the QR code. |
| Feedback/Evaluation | Collects applicant feedback on the system/process before certificate release when confirmed by the client. |
| Notification Module | Sends in-app and email notifications for submissions, endorsements, assignments, releases, revisions, deadlines, feedback, and certificates. |
| Audit and Reporting Dashboard | Provides dashboard summaries, application counts, reviewer workload, adviser expected-group monitoring, reports, and audit logs. |
| System Configuration | Allows authorized configuration of programs, institutes, requirement sets, deadlines, status labels, templates, reviewer disciplines, and notification templates. |

    - Proposed Status Lifecycle

- Draft

- Incomplete

- Submitted to Adviser

- Returned by Adviser

- Adviser-Endorsed

- Under RES Screening

- Awaiting Reviewer Assignment

- Under Expedited Review / Under Full Board Review

- Result Released: Accepted / Rejected / Minor Revision / Major Revision

- Revision Submitted

- Under Re-review

- For Certificate Release

- Feedback Required

- Certificate Released

- Delete

1.6.2 Security, Privacy, and Accountability

- Role-based and assignment-based access control.

- Applicant identity hidden from reviewers; reviewer identity hidden from applicants.

- No direct applicant-reviewer messaging.

- Secure password hashing and account deletion controls.

- HTTPS-secured production communication.

- Protected file storage for source documents, anonymized copies, revisions, payment proof, and certificates.

- Audit logs for uploads, submissions, endorsements, assignments, comments, decisions, status changes, certificate actions, account changes, and configuration updates.

- Backups, retention, and restoration procedures must follow KLD-approved policy.

  - Proposed Technology Stack

| Layer | Recommended Technology / Approach |
| --- | --- |
| Frontend | HTML, CSS, JavaScript, Tailwind CSS or Bootstrap for responsive web interface. |
| Backend | PHP / Laravel for authentication, workflow, validation, APIs, and business logic. |
| Database | MySQL for structured records: users, applications, documents, payments, reviews, revisions, certificates, notifications, feedback, and audit logs. |
| File Storage | Protected institutional server storage or approved cloud storage for files and generated certificates. |
| Certificate Services | Server-side PDF generation, unique control-number generation, QR code generation using secure certificate tokens or protected links, protected certificate storage, and authenticated role-based access. |
| Notifications | In-app notification records and approved institutional email service. |
| Hosting | KLD-approved hosting with HTTPS, backup capability, and sufficient storage. |
| Version Control | Git/GitHub or an approved private repository. |
| Testing | Functional, permission, workflow, file-upload, security, usability, and user acceptance testing. |

  - Expected Benefits

- Reduces delays caused by incomplete requirements and scattered records.

- Provides applicants with transparent status, comments, deadlines, and next actions.

- Allows advisers to monitor advisees and endorse applications consistently.

- Helps RES classify, assign, monitor, release, and archive applications more systematically.

- Protects neutrality and confidentiality through blind review and assignment-based access.

- Improves reviewer accountability through documented comments and timestamps.

- Standardizes certificate generation, control-number assignment, QR code generation, protected storage, and role-based release to the issued applicant.

- Supports future expansion to additional programs/institutes through configuration.

- Creates reliable administrative reports and audit histories.

- Reduces dependence on spreadsheets, manually shared links, and repeated follow-up messages.

  - Initial Deliverables

- Approved requirements and workflow documentation.

- Revised Project Proposal, SRS, SDD, diagrams, and high-fidelity blueprint.

- High-fidelity role-based prototype for client validation.

- Database and system architecture design.

- Functional web-based application covering approved modules and roles.

- Configured Thesis and Capstone requirement templates supplied by the client.

- Certificate template, protected certificate repository, control-number generator, and QR code generator approved by RES.

- Testing records, user guide, admin guide, and deployment documentation.

- Initial user-account setup and pilot data preparation.

  - Conclusion

The proposed Ethics Certification Review Application and Tracking System directly responds to the client need for a centralized, organized, secure, and user-friendly platform. By combining automatic completeness validation, controlled account creation, adviser endorsement, simple receipt checking, RES screening, discipline-based reviewer assignment, separate digital reviewer forms, blind review, revision tracking, deadline monitoring, feedback collection, protected certificate generation with unique control numbers and QR codes, secure certificate storage and access, reporting, and audit logs, the system can significantly improve the efficiency, confidentiality, and accountability of the KLD ethics certification process.

# 2. Software Requirements Specification (SRS)

## Purpose

This Software Requirements Specification defines the functional, non-functional, data, role, workflow, interface, and validation requirements for the Ethics Certification Review Application and Tracking System (ECRATS) of Kolehiyo ng Lungsod ng Dasmariñas.

## Scope

The system will support internal ethics certification applications submitted by Student/Faculty Researchers or designated student group leaders. It covers application preparation, document completeness validation, adviser endorsement, simple receipt-image checking, RES screening, reviewer assignment, blind review, separate digital reviewer forms, revision management, result release, feedback collection, certificate generation with unique control numbers and QR codes, protected certificate storage and QR-based access, records, reports, notifications, and audit logging.

## Definitions and Acronyms

| Term | Meaning |
| --- | --- |
| ECRATS | Ethics Certification Review Application and Tracking System. |
| RES | Research Ethics Section. |
| RES Lead/Admin | Authorized RES personnel who screen, classify, assign reviewers, release results, and manage certificates/configurations. |
| Applicant | Student/Faculty Researcher or designated student group leader. |
| Blind Review | Review mode where reviewers do not see applicant identities and applicants do not see reviewer identities. |
| Expedited Review | Review type handled by one reviewer. |
| Full Board Review | Review type handled by three reviewers and may include internal deliberation. |
| Exempted | The submitted research qualifies for exemption from ethics review as it does not involve human participants, identifiable human data, biological specimens, or any procedures requiring ethical clearance. The application shall be classified as exempt and excluded from the standard review process. |
| Control Number | Unique certificate number following the RES-approved pattern. |
| Certificate Repository | Protected system storage where released certificate records and files are viewable by the RES Lead/Admin and the Student/Faculty Researcher to whom the certificate was issued, including authorized access initiated through the certificate QR code. |
| To Be Confirmed | Requirement or rule requiring final client validation before implementation commitment. |
| Reviewer Form Modal | A large, scrollable in-workspace form opened from a button for completing KLD-RES-04-001 or KLD-RES-04-002, with Cancel, Save Draft, and Submit Final actions. |
| Certificate QR Code | A machine-readable code printed on each generated certificate. It contains a secure token or protected link that opens the authenticated certificate record; it does not create a separate public verifier role. |

## Overall Description

## 2.2.1 Product Perspective

ECRATS is a web-based platform built around a controlled linear workflow. It replaces scattered links, manual spreadsheets, manual file tracking, and separate follow-up channels with one role-based system. It is not a payment gateway, not a banking system, and not an automated ethics-decision engine.

## User Classes and Characteristics

| User Class | Description | Key Access |
| --- | --- | --- |
| Student/Faculty Researcher / Group Leader | Primary applicant user. | Application creation, upload, status, revisions, feedback, certificate. |
| Research Adviser | Adviser for student researchers. | Initial review, return, endorsement, monitoring, optional account creation. |
| Ethics Reviewer | Assigned ethics reviewer. | Assigned anonymized applications, review forms, comments, decisions, revision review. |
| RES Lead/Admin | Process owner and administrative controller. | Screening, classification, assignment, release, deadlines, certificates, reports, configuration. Validation and verification of Certificate. |
| Technical Admin | Technical maintainer. | System maintenance, backups, restoration, deployment configuration. |

## Operating Environment

- Responsive web application accessible through modern desktop and mobile browsers.

- Laravel/PHP backend and MySQL database unless changed by approved technical decision.

- Protected file storage for uploaded documents, anonymized copies, receipt images/photos, revisions, completed reviewer forms, and generated certificates.

- Approved institutional or hosted environment with HTTPS, backup, and restoration capability.

- Approved email service for notifications if email notifications are enabled.

## Constraints

- No public self-registration.

- No online payment processing, bank API, e-wallet integration, automated payment confirmation, refund processing, or financial reconciliation.

- No direct applicant-reviewer chat or negotiation.

- Outside researchers are excluded from the initial scope.

- Features marked To Be Confirmed require client validation before final implementation.

- Canva prototype screens must simulate validation/state changes through separate pages or modals, since Canva cannot perform real conditional logic.

## Required Forms and Responsibility Assignment

Applicant-submitted requirements and reviewer-completed forms are handled differently. KLD-RES-04-001 and KLD-RES-04-002 shall be separate reviewer forms opened from the blind-review workspace. A large scrollable modal is acceptable, provided it prevents accidental closure and includes Cancel, Save Draft, validation, and Submit Final controls.

| Required Document/Form | Responsible User | System Requirement |
| --- | --- | --- |
| KLD-RES-04-001: Protocol Review Worksheet | Ethics Reviewer | Separate reviewer-workspace button/modal; responses, comments, recommendation, and review date are stored with the review record. |
| KLD-RES-04-001B: Research Ethics Compliance Agreement | Student/Faculty Researcher or Group Leader | Completed/signed file uploaded before submission to the Research Adviser. |
| KLD-RES-04-002: Informed Consent Checklist - Reviewer | Ethics Reviewer | Separate reviewer-workspace button/modal; checklist answers, explanation, recommendation, and review date are stored with the review record. |
| KLD-RES-04-003: Informed Consent | Student/Faculty Researcher or Group Leader | Uploaded as an application requirement when informed consent is applicable. |
| Proof of Payment (Receipt) | Student/Faculty Researcher or Group Leader | Image/photo upload; Research Adviser opens it and marks it acceptable or returns the application with remarks. |

## Business Rules

| ID | Business Rule |
| --- | --- |
| BR-01 | Incomplete applications must not enter official tracking or review. |
| BR-02 | The system must validate document completeness before formal submission. |
| BR-03 | Student/Faculty Researchers or designated group leaders submit applications. |
| BR-04 | One certificate is generated per approved student group or approved faculty application. |
| BR-05 | The Research Adviser reviews and endorses the initial submission only. |
| BR-06 | After endorsement, revisions no longer go back to the adviser; revised documents go directly to the assigned reviewer/reviewers. |
| BR-07 | The RES Lead/Admin screens endorsed applications and classifies them as Expedited or Full Board or Exempted. |
| BR-08 | Expedited review uses one reviewer; Full Board review uses three reviewers. |
| BR-09 | Reviewer assignment should be discipline-based. |
| BR-10 | Reviewers must access only assigned anonymized applications. |
| BR-11 | Reviewer identities are hidden from applicants, and applicant identities are hidden from reviewers. |
| BR-12 | No direct chat, private message, or negotiation between applicants and reviewers is allowed. |
| BR-13 | Reviewer results include Accepted, Rejected, Minor Revision, and Major Revision. |
| BR-14 | Reviewer comments become visible to applicants only after official result release. |
| BR-15 | Revision deadlines are controlled by the RES Lead/Admin. |
| BR-16 | The maximum revision cycle is two. |
| BR-17 | The applicant uploads a receipt image/photo. The Research Adviser opens and checks the submitted proof as part of the initial review. The system does not perform automated payment validation or financial processing. |
| BR-18 | Certificates include a unique control number and QR code, are stored in protected system storage, and are released only to the RES Lead/Admin and the Student/Faculty Researcher to whom the certificate was issued. |
| BR-19 | Control number pattern: RES-[Submission Year]-[S/F]-[Institute Acronym]-[Release Date]-[Sequence if needed]. |
| BR-20 | Outside researchers are excluded from the initial scope. |
| BR-21 | Faculty researchers use a separate category but follow the same core workflow. |
| BR-22 | Thesis and Capstone have separate requirement sets; requirements are generally based on research type, not per course/program. |
| BR-24 | The RES Lead/Admin must not be allowed to assign an application to a reviewer whose declared capacity is already full/ |
| BR-25 | Research Advisers may declare the expected number of applications or student groups they intend to endorse per term/semester so the RES Lead/Admin can monitor expected, submitted, endorsed, and remaining groups. |
| BR-26 | KLD-RES-04-001B and KLD-RES-04-003, when applicable, are applicant-submitted documents and must be included in completeness validation. |
| BR-27 | KLD-RES-04-001 and KLD-RES-04-002 are completed by the assigned Ethics Reviewer as separate digital forms in the blind-review workspace. |
| BR-28 | The reviewer may save each reviewer form as a draft, but the final review decision cannot be submitted until all required reviewer forms are complete. |
| BR-29 | The system shall not provide a separate public Certificate Verifier role. |
| BR-30 | The released certificate shall be viewable or downloadable only by authorized RES Lead/Admin users and the issued applicant account, whether accessed directly from the repository or through its QR code. |
| BR-31 | Once the RES Lead/Admin assigns an application, the Ethics Reviewer must complete the assigned review. The reviewer shall not be given a decline, refuse, or return-assignment action. Only the RES Lead/Admin may administratively reassign the application when necessary. |
| BR-32 | The system shall automatically discard an application if the adviser fails to endorse it within the prescribed endorsement period and the system shall restrict the applicant from resubmitting the discarded application until the next academic year. |

## System Workflow Requirements

| ID | Workflow Requirement |
| --- | --- |
| WF-01 | Account creation must be controlled by authorized users. No public registration page shall be provided. |
| WF-02 | Applicant creates a draft and selects Student/Faculty category and Thesis/Capstone research type. |
| WF-03 | The system displays the applicant requirement checklist, including KLD-RES-04-001B, KLD-RES-04-003 when applicable, proof of payment, and other active requirements based on the selected research type. |
| WF-04 | The system blocks formal submission until all required fields and documents are complete and valid. |
| WF-05 | The Research Adviser reviews only complete initial submissions and may return or endorse the application. |
| WF-06 | The applicant uploads a receipt image/photo before endorsement. The Research Adviser opens and checks the file as part of the initial review and may return the application with remarks when the proof is unacceptable. |
| WF-07 | The RES Lead/Admin screens endorsed applications and classifies them as Expedited or Full Board or Exempted. |
| WF-08 | The RES Lead/Admin assigns eligible reviewer/s based on discipline, review type, availability, and declared reviewer capacity. Reviewers with zero remaining capacity must not be selectable unless an approved override rule is configured and logged. Once assigned, the reviewer must complete the review and cannot decline or refuse the assignment. |
| WF-09 | Reviewer access must be limited to assigned anonymized applications. The reviewer workspace shall provide separate controls for KLD-RES-04-001 and KLD-RES-04-002. |
| WF-10 | Reviewer comments and decisions are hidden from applicants until official release. |
| WF-11 | If revision is required, the applicant uploads revised complete documents within the set deadline. |
| WF-12 | Revision submissions bypass the adviser and go directly to the assigned reviewer/reviewers. |
| WF-13 | After approval, the system supports feedback submission and certificate release to the protected certificate repository. Each generated certificate shall contain a unique control number and QR code, and the QR code shall open the protected certificate record only after authentication and authorization. |
| WF-14 | All workflow actions must be logged in the audit trail. |
| WF-15 | Reviewers maintain their own reviewer-capacity setting by declaring the maximum number of active applications they can accept for a term or review period. |
| WF-16 | Research Advisers declare the expected number of applications/groups for endorsement, and the RES Lead/Admin dashboard shows expected versus submitted, endorsed, and remaining groups. |
| WF-17 | The reviewer shall be able to open, save, and finalize KLD-RES-04-001 and KLD-RES-04-002 independently without leaving the assigned review workspace. |
| WF-18 | The system shall block final reviewer decision submission when a required reviewer form remains incomplete. |

## Functional Requirements

| ID | Feature Area | Requirement | Priority/Status |
| --- | --- | --- | --- |
| FR-01 | Authentication | The system shall authenticate users using assigned credentials. | Required |
| FR-02 | No Public Registration | The system shall not provide public self-registration. | Required |
| FR-03 | RES Account Creation | The RES Lead/Admin shall be able to create and manage adviser, reviewer, RES, and technical admin accounts. | Required |
| FR-04 | Student Account Creation | The Research Adviser shall be able to create student/group leader accounts. | Required |
| FR-05 | Role-Based Access | The system shall enforce role-based access for all menus, pages, actions, and records. | Required |
| FR-06 | Applicant Categories | The system shall allow applicant category selection: Student or Faculty. | Required |
| FR-07 | Research Types | The system shall allow selection of research type such as Thesis or Capstone. | Required |
| FR-08 | Application Draft | Applicants shall be able to create, save, edit, and delete draft applications before formal submission. | Required |
| FR-09 | Group Records | The system shall record a designated group leader and group members for student group applications. | Required |
| FR-10 | Requirement Checklist | The system shall display the active applicant requirement checklist, including KLD-RES-04-001B, KLD-RES-04-003 when applicable, proof of payment, and other configured documents. | Required |
| FR-11 | Document Upload | Applicants shall upload files per requirement category and replace files before final submission. | Required |
| FR-12 | File Validation | The system shall validate file type, file size, category, and required file presence. | Required |
| FR-13 | Completeness Validation | The system shall validate all required fields and documents before submission to adviser. | Required |
| FR-14 | Block Incomplete Workflow | Incomplete applications shall remain Draft/Incomplete and shall not enter official tracking or review workflow. | Required |
| FR-15 | Submit to Adviser | Applicants shall submit complete applications to the assigned Research Adviser. | Required |
| FR-16 | Receipt Image Upload | The system shall allow the applicant to upload one receipt image/photo and replace it before final submission. | Required |
| FR-17 | No Payment Gateway | The system shall not process payments or connect to banks/e-wallets. | Required |
| FR-18 | Adviser Review | Advisers shall view initial submission details, documents, completeness status, and the uploaded receipt image/photo in a simple file viewer. | Required |
| FR-19 | Return by Adviser | Advisers shall be able to return initial applications for correction with remarks. | Required |
| FR-20 | Adviser Endorsement | Advisers shall endorse only complete initial submissions whose uploaded receipt has been checked and accepted. | Required |
| FR-21 | Adviser Revision Restriction | Advisers shall not participate in revision-stage routing after endorsement. | Required |
| FR-22 | RES Screening | RES Lead/Admin shall screen adviser-endorsed applications. | Required |
| FR-23 | Review Classification | RES Lead/Admin shall classify applications as Expedited or Full Board or Exempted. | Required |
| FR-24 | Reviewer Profiles | The system shall maintain reviewer discipline, institute/program, review category, availability, active status, declared maximum application capacity, current active assignment count, and remaining available capacity. | Required |
| FR-25 | Reviewer Assignment | The system shall support discipline-based reviewer filtering, randomized selection, manual override, and administrative replacement by the RES Lead/Admin. The reviewer interface shall not provide a decline or refuse-assignment action. The system shall allow the RES Lead to re-assign the application to another reviewer if the previous reviewer fails to submit a decision within the prescribed review period. | Required |
| FR-26 | Reviewer Count | The system shall assign one reviewer for Expedited review and three reviewers for Full Board review. | Required |
| FR-27 | Mandatory Reviewer Assignment | Once an application is assigned, the Ethics Reviewer shall be required to complete the review. Only the RES Lead/Admin may administratively reassign the application when necessary. | Required |
| FR-28 | Anonymized Access | Reviewers shall see only assigned anonymized application details and documents. | Required |
| FR-29 | Identity Protection | The system shall hide applicant identities from reviewers and reviewer identities from applicants. | Required |
| FR-30 | No Direct Messaging | The system shall not provide direct applicant-reviewer chat or private messaging. | Required |
| FR-31 | Protocol Review Worksheet | The reviewer workspace shall provide KLD-RES-04-001: Protocol Review Worksheet as a separate large scrollable form/modal with Yes/No/Unable to Assess responses, comments, recommendation, Save Draft, Cancel, and Submit Final actions. | Required |
| FR-32 | Document Comments | Reviewers shall add overall, document-level, page-level, or selected-text comments when feasible. | Required |
| FR-33 | Reviewer Decision | Reviewers shall submit decisions: Accepted, Rejected, Minor Revision, or Major Revision. | Required |
| FR-34 | Full Board Progress | For Full Board review, the system shall track decisions from all three reviewers and support final consolidated result handling. | Required |
| FR-35 | Result Release | The RES Lead/Admin or approved release rule shall control when comments and results become visible to applicants. | Required |
| FR-36 | Notifications | The system shall create in-app and/or email notifications for key workflow events. | Required |
| FR-37 | Revision Upload | Applicants shall upload complete revised documents after official result release when revision is required. | Required |
| FR-38 | Revision Deadline | The system shall track revision deadlines set by the RES Lead/Admin. | Required |
| FR-39 | Revision Limit | The system shall enforce a maximum of two revision cycles. | Required |
| FR-40 | Version History | The system shall preserve all document versions and submitted revision records. | Required |
| FR-41 | Direct Re-review | The system shall route revised documents directly to assigned reviewer/reviewers, not back to adviser. | Required |
| FR-42 | Feedback Form | The system shall require or provide feedback/evaluation before certificate release, subject to final confirmation. | Required |
| FR-43 | Certificate Generation | The system shall generate one certificate per approved group or faculty application. | Required |
| FR-44 | Control Number | The system shall generate unique control numbers following the approved RES pattern. | Required |
| FR-45 | Certificate QR and Repository Access | The system shall generate a unique QR code for every released certificate and store the certificate record/file in the protected repository. The QR code shall contain a secure token or protected link. | Required |
| FR-47 | Dashboards | The system shall provide role-based dashboards showing counts, statuses, deadlines, pending actions, and workload. | Required |
| FR-48 | Adviser Expected Endorsements | Research Advisers shall declare the number of applications or student groups they expect to endorse for each term/semester, and the RES Lead/Admin dashboard shall show expected, submitted, endorsed, and remaining/unsubmitted groups per adviser. | Required |
| FR-49 | Reports | RES Lead/Admin shall generate reports by status, program/institute, review type, reviewer, adviser, deadlines, revisions, and certificates. | Required |
| FR-50 | Audit Logs | The system shall log major actions with actor, timestamp, affected record, and context. | Required |
| FR-51 | System Configuration | Authorized administrators shall configure institutes, programs, research types, requirements, deadlines, templates, statuses, notification templates, and certificate templates. | Required |
| FR-53 | Reviewer Capacity Display | During reviewer selection, the system shall display each eligible reviewer's declared maximum capacity, current active assignments, and remaining available slots to the RES Lead/Admin. | Required |
| FR-54 | Reviewer Capacity Blocking | The system shall prevent the RES Lead/Admin from selecting or assigning a reviewer whose remaining available capacity is zero, unless an approved administrative override rule is confirmed and the action is recorded in the audit log. | Required |
| FR-55 | Adviser Endorsement Monitoring | The system shall show the RES Lead/Admin the number of expected applications/groups per adviser, the number already submitted, the number endorsed, and the number still remaining or not yet submitted. | Required |
| FR-56 | Informed Consent Checklist | The reviewer workspace shall provide KLD-RES-04-002: Informed Consent Checklist - Reviewer as a separate large scrollable form/modal with checklist responses, explanations, recommendation, Save Draft, Cancel, and Submit Final actions. | Required |
| FR-57 | Reviewer Form Drafts | The system shall save KLD-RES-04-001 and KLD-RES-04-002 independently as draft reviewer forms and restore the latest saved answers when reopened. | Required |
| FR-58 | Reviewer Form Completion Gate | The system shall block final reviewer decision submission until all required fields in the applicable reviewer forms are complete. The system shall allow reviewers to upload or attach an electronic signature (e-signature) to the corresponding evaluation worksheet. | Required |
| FR-59 | Student Official Forms | The system shall validate the presence of KLD-RES-04-001B and KLD-RES-04-003 when applicable before submission to the Research Adviser. | Required |
| FR-60 | Simplified Receipt Check | The Research Adviser shall open the uploaded receipt image/photo and either accept it or return the application with remarks. No separate payment-verifier account or automated validation is required. | Required |
| FR-61 | No Separate Public Certificate Verifier | The system shall not include a separate public Certificate Verifier role, unrestricted public lookup page, or external control-number search function. QR tokens or protected QR links are required for certificate access, but access shall remain authenticated, role-based, and limited to authorized accounts. | Required |
| FR-62 | Reviewer Decision Deadline | The system shall notify the Research Ethics Section (RES) Lead if a Reviewer fails to submit a decision within the prescribed review period. | Required |
| FR-63 | Direct Certification for Exempted Applications | The system shall provide an Exempted application type for research studies that do not involve human participants, human data, human biological materials, or any form of direct or indirect human interaction. Applications classified as Exempted shall not undergo the standard Research Ethics Review process and shall be recorded for documentation and tracking purposes only. | Required |

## Non-Functional Requirements

| ID | Quality Attribute | Requirement |
| --- | --- | --- |
| NFR-01 | Security | Passwords shall be securely hashed and never stored in plain text. |
| NFR-02 | Security | Production deployment shall use HTTPS. |
| NFR-03 | Authorization | The system shall enforce role-based and assignment-based authorization. |
| NFR-04 | Privacy | The system shall protect applicant identity, reviewer identity, research documents, payment proof, comments, and internal decisions. |
| NFR-05 | Usability | The interface shall use simple labels, clear buttons, consistent navigation, and guided validation messages. |
| NFR-06 | Accessibility | The interface should support readable typography, sufficient contrast, keyboard-friendly forms, and descriptive labels. |
| NFR-07 | Performance | Common dashboards and status pages should load within three seconds under approved normal-load conditions. |
| NFR-08 | Reliability | The system shall support error handling, data integrity controls, and recovery from common failures. |
| NFR-09 | Backup | The system shall support scheduled backups and authorized restoration procedures. |
| NFR-10 | Scalability | Authorized users shall be able to add programs, institutes, reviewers, requirement sets, and templates without redesigning the core workflow. |
| NFR-11 | Maintainability | The system should use organized source code, migrations, documentation, and version control. |
| NFR-12 | Auditability | Audit records shall not be editable by ordinary users and shall show actor, action, record, date/time, and context. |

## Role Permission Matrix

| Function | Applicant | Research Adviser | Ethics Reviewer | RES Lead/Admin |
| --- | --- | --- | --- | --- |
| Application draft/create/edit | Yes | View assigned advisees only | No | No |
| Upload initial documents | Yes | No | No | No |
| Validate completeness | System-aided view | View result | No | View/manage rules |
| Submit to adviser | Yes | No | No | No |
| Return initial application | No | Yes | No | Yes during screening if applicable |
| Endorse initial application | No | Yes | No | No |
| Screen/classify | No | No | No | Yes |
| Assign reviewers | No | No | No | Yes |
| View applicant identity | Own/group only | Assigned advisees | No | No |
| View reviewer identity | No | No | Own account only | Yes |
| Review assigned documents | No | No | Yes, assigned anonymized only | No |
| Submit decision/comments | No | No | Yes | Release/monitor |
| View released comments | Yes after release | No | Own submitted review | Yes |
| Upload revisions | Yes | No | No | View |
| Generate/release certificate | No | No | No | Yes |
| View/access stored certificate, including QR link | Own issued certificate only | No | No | Yes, authorized records |
| Manage users/configuration | No | Limited student/group leader accounts if confirmed | No | Yes |
| Backup/restore system | No | No | No | View status if allowed |
| Set reviewer application capacity | No | No | Yes, own capacity only | View and use during assignment |
| View reviewer remaining capacity | No | No | Own capacity only | Yes, during reviewer selection |
| Declare expected endorsement count | No | Yes, own advisee/groups only | No | View/monitor all authorized advisers |
| Monitor expected vs submitted groups | No | Yes, own groups only | No | Yes, all authorized records |
| Upload KLD-RES-04-001B | Yes | View assigned advisees | No | View |
| Upload KLD-RES-04-003 | Yes, when applicable | View assigned advisees | No | View |
| Upload receipt image/photo | Yes | Open/check assigned submissions | No | View if authorized |
| Complete KLD-RES-04-001 | No | No | Yes, assigned review only | View/monitor |
| Complete KLD-RES-04-002 | No | No | Yes, assigned review only | View/monitor |
| Decline or refuse an assigned review | No | No | No | No; administrative reassignment only |

## Data Requirements

| Data Group | Required Information |
| --- | --- |
| User and Role Records | Account identity, email, password hash, role, account status, affiliation, profile data, timestamps. |
| Applicant and Group Records | Applicant type, group leader, members, student numbers, faculty profile, adviser, program/institute. |
| Application Records | Application code, title, research type, institute/program, status, dates, classification, deadlines, pending action. |
| Requirement and Document Records | Configured requirement code/name, responsible role, applicability rule, file metadata, version number, uploader, validation status, anonymized copy, and timestamps. Student requirements include KLD-RES-04-001B and KLD-RES-04-003 when applicable. |
| Receipt/Endorsement Records | Receipt image/photo file, applicant uploader, adviser check result, optional return remarks, adviser decision, and endorsement/return timestamps. |
| Screening and Assignment Records | Review type, reviewer eligibility, reviewer capacity, current active assignments, remaining slots, assignment type, assignment status, assignment history, and administrative reassignment history. |
| Review/Revision Records | KLD-RES-04-001 responses, KLD-RES-04-002 responses, form draft/final status, comments, decisions, release status, revision cycles, deadlines, and version history. |
| Certificate Records | Control number, QR token or protected link, QR code file/image reference, certificate file, issue/release/validity dates, current status, issued application/account, signatory/template details, and storage location. |
| Notification Records | Recipient, event, message, channel, delivery/read status, date/time. |
| Feedback Records | Applicant feedback ratings/comments about system/process experience. |
| Audit Records | Actor, action type, affected entity, old/new values where applicable, IP/context, timestamp. |
| Configuration Records | Institutes, programs, research types, requirements, deadlines, reviewer disciplines, statuses, templates, email templates. |
| Adviser Monitoring Records | Term/semester, adviser, expected application/group count, submitted count, endorsed count, remaining/unsubmitted count, and related monitoring remarks. |

## Proposed Main Database Entities

- users

- student_profiles

- faculty_profiles

- adviser_profiles

- reviewer_profiles

- res_admin_profiles

- institutes

- programs

- research_types

- requirements

- applications

- application_members

- documents

- anonymized_documents

- payment_verifications

- endorsements

- screenings

- reviewer_assignments

- reviews

- review_form_submissions

- review_form_responses

- review_comments

- revision_cycles

- certificates

- notifications

- feedback_responses

- audit_logs

- system_configurations

## Proposed Main Database Entities

| Interface | Requirement |
| --- | --- |
| Web UI | Responsive browser-based screens for all roles. |
| Secure Document Viewer | Displays authorized documents and comments without exposing unauthorized records. |
| File Storage | Stores uploaded documents, anonymized versions, revisions, proof of payment, and generated certificates. |
| Email Service | Sends approved email notifications if institutional email service is provided. |
| Protected Certificate Repository | Authenticated interface that allows the RES Lead/Admin to manage released certificates and allows the issued applicant to view or download their own certificate directly or through the certificate QR code. No separate public verifier role or unrestricted public lookup page is included. |
| Hosting Environment | KLD-approved server or hosting with HTTPS, database, storage, backups, and restoration support. |

## Status Lifecycle

1. Draft

2. Incomplete

3. Submitted to Adviser

4. Returned by Adviser

5. Adviser-Endorsed

6. Under RES Screening

7. Awaiting Reviewer Assignment

8. Under Expedited Review / Under Full Board Review

9. Review Submitted - Pending Release

10. Result Released: Accepted / Rejected / Minor Revision / Major Revision

11. Revision Submitted

12. Under Re-review

13. For Certificate Release

14. Feedback Required

15. Certificate Released

16. Archived

## 2.5.5 Acceptance Criteria Summary

| ID | Acceptance Criteria |
| --- | --- |
| AC-01 | A user cannot submit an application if one or more required documents are missing. |
| AC-02 | An incomplete application does not appear in the official RES review queue. |
| AC-03 | The adviser can endorse only complete initial submissions after opening and accepting the uploaded receipt image/photo. |
| AC-04 | After endorsement, revisions do not route back to adviser. |
| AC-05 | A reviewer cannot open applications not assigned to them. |
| AC-06 | The reviewer workspace hides applicant name, group members, adviser name, and identifying profile data. |
| AC-07 | The applicant interface hides reviewer identity. |
| AC-08 | Reviewer comments are hidden until official release. |
| AC-09 | The system limits revision cycles to two unless policy/configuration changes. |
| AC-10 | A certificate is generated only after approval and required pre-release steps are completed. |
| AC-11 | The certificate contains a unique control number and QR code. |
| AC-12 | Audit logs are created for major workflow actions. |
| AC-14 | During reviewer assignment, the RES Lead/Admin can see each eligible reviewer's maximum capacity, active assignments, and remaining available slots. |
| AC-15 | When a Research Adviser declares twenty expected groups and fourteen have submitted, the RES Lead/Admin dashboard shows six remaining/unsubmitted groups for that adviser. |
| AC-16 | The reviewer can open KLD-RES-04-001 from the assigned review workspace, save it as a draft, reopen it with saved answers, and submit it as final. |
| AC-17 | The reviewer can open KLD-RES-04-002 as a separate form/modal, save it as a draft, and submit it as final. |
| AC-18 | The reviewer cannot submit the final review decision while a required KLD-RES-04-001 or KLD-RES-04-002 form is incomplete. |
| AC-20 | The issued applicant can view or download only the certificate associated with their own approved application. |
| AC-21 | After an application is assigned, the reviewer interface provides no decline, refuse, or return-assignment action. The assigned reviewer can open the application and proceed with the required review, while only the RES Lead/Admin can administratively reassign it. |
| AC-22 | The system shall require the applicant to submit a new application if, after the second review cycle, the reviewer still requests minor or major revisions and the system sha automatically assign the resubmitted application to a different reviewer. |

## 2.5.6 Traceability Matrix

| Requirement Area | SRS Requirement IDs | Design/Diagram Alignment |
| --- | --- | --- |
| Completeness validation | FR-10 to FR-14 | Application Module; Requirement/Document DB; Application Submission Flowchart; DFD Process 4.0 |
| Adviser endorsement | FR-18 to FR-21 | Adviser Review Module; Endorsement Entity; Adviser Flowchart; DFD Process 5.0 |
| RES screening/classification | FR-22 to FR-23 | RES Screening Module; Screening Entity; RES Flowchart; DFD Process 6.0 |
| Reviewer assignment | FR-24 to FR-27, FR-52 to FR-54, FR-62 | Reviewer Assignment Module; Assignment Entity; Reviewer Capacity fields; Reviewer Assignment Flowchart; DFD Process 7.0 |
| Blind review | FR-28 to FR-35, FR-56 to FR-58 | Blind Review Workspace; KLD-RES-04-001 and KLD-RES-04-002 reviewer form modals; Review/Form Response Entities; Reviewer Use Cases; DFD Process 8.0 |
| Revision cycle | FR-37 to FR-41 | Revision Management Module; RevisionCycle Entity; Revision Flowchart; DFD Process 10.0 |
| Certificate/QR repository | FR-43 to FR-46, FR-61, FR-63 | Certificate Generation, QR, and Repository Module; Certificate Entity with control number and secure QR token/link; protected role-based certificate access; no separate public verifier role or unrestricted public lookup process |
| Reports/audit | FR-47, FR-49 to FR-51, FR-55 | Dashboard/Reports/Audit Module; Adviser Monitoring Records; AuditLog Entity; DFD Processes 14.0 and 15.0 |
| Adviser monitoring | FR-48, FR-55 | Adviser Dashboard; RES Lead Dashboard; Adviser Monitoring Records; Reports and Monitoring UI |
| Required forms and receipt | FR-10 to FR-20, FR-59 to FR-60 | Application/Requirements Module; official-form requirement configuration; receipt viewer in Adviser Workspace; Document and Endorsement Entities |

## 2.5 Assumptions and Dependencies

KLD/RES will provide the final official versions of KLD-RES-04-001, KLD-RES-04-001B, KLD-RES-04-002, and KLD-RES-04-003; the certificate template; signatory details; control-number format; QR code placement and protected-link rules; deadlines; status labels; and certificate release rules. The approved hosting environment, domain/subdomain, HTTPS certificate, email service, storage allocation, backup schedule, and restoration responsibility will be provided or approved by KLD. Users will have internet access and supported browsers. Applicants are responsible for submitting accurate and complete documents. The final anonymization procedure will be approved by the client before reviewer access is implemented.

# 3. System Design Document (SDD)

## 3.1 System Architecture Overview

Figure 1. High-level System Architecture

The Ethics Certification Review Application and Tracking System (ECRATS) is designed as a modular, role-based web application. Each stage of the ethics certification process is handled by a dedicated functional module, and all modules communicate through a centralized Laravel REST API backend. This architecture ensures that access to system functions is determined by the authenticated user’s assigned role, in accordance with the system’s role-based and assignment-based access control policy.

### 3.1.1 User Roles

The system supports five primary user roles: Student/Faculty Researcher or Group Leader, Research Adviser, Ethics Reviewer, RES Lead/Coordinator/Administrator, and Technical Admin. Each role is granted access only to the modules and functions required to perform its designated responsibilities within the certification workflow.

### 3.1.2 Authentication and Access Control

All requests to the system are processed through the Authentication and Role Management Module. This module verifies user credentials, establishes a secure session, and enforces role-based access before a request is routed to the appropriate workflow module.

### 3.1.3 Account Creation

Consistent with the system's controlled-access policy, ECRATS does not provide public self-registration. All user accounts are created by an authorized user through the Account Creation/User Access Management Module, following a defined hierarchy of responsibility:

- RES Lead/Coordinator/Administrator is responsible for creating accounts for Research Advisers and Ethics Reviewers. This ensures that only individuals formally recognized by the Research Ethics Section are granted adviser or reviewer access to the system.

- Research Adviser is responsible for creating accounts for Student/Faculty Researchers or designated Group Leaders under their supervision. For student group applications, only the designated Group Leader is required to have an account; other group members are recorded within the application but are not required to hold individual accounts.

This delegated account-creation structure maintains institutional accountability at each level: the RES Lead controls who may act as an adviser or reviewer within the system, while advisers control which of their own advisees or research groups are granted applicant access.

### 3.1.4 Core Workflow Modules

The core modules of the system are arranged to reflect the sequential stages of the ethics certification process:

- Application Module receives application submissions, requirement uploads, and payment proof, and enforces completeness validation and submission-window rules prior to acceptance.

- Adviser Review and Endorsement Module enable the Research Adviser to verify submitted requirements and endorse eligible applications. Upon endorsement, the adviser's participation in the workflow concludes.

- RES Screening and Classification Module enables the RES Lead to screen endorsed applications and classify each as Expedited or Full Board review.

- Reviewer Assignment Module applies the fixed reviewer classification rule, enforces the 30-application capacity limit per reviewer, and supports both randomized and manual reviewer assignment.

- Timeline Calendar and Deadline Management Module allow the RES Lead to configure and monitor submission, endorsement, review, and revision deadlines throughout the certification cycle.

- Blind Review Workspace Module provides Ethics Reviewers with access to assigned, anonymized application documents only, and routes submitted review decisions to the Decision and Result Release Module.

- Decision and Result Release Module hold submitted reviewer decisions until the RES Lead confirms and executes a batch release, at which point results become visible to the corresponding applicants.

- Revision Management Module manages resubmission of revised documents, routes them directly to the original assigned reviewer(s), and preserves version history across revision cycles.

- Add Feedback/Evaluation Module requires applicants to submit feedback prior to certificate release.

- Certificate and QR Verification Module generate the official certificate, control number, and QR verification code upon completion of all prerequisite steps.

- Status Tracking and Notification Module manages formal in-app and email notifications throughout the workflow.

- Audit, Reports, and Monitoring Dashboard Module provides the RES Lead with application summaries, reviewer workload data, and audit logs.

- System Configuration Module allows authorized administrators to maintain reference data, including institutes, programs, requirement sets, and templates.

### 3.1.5 Infrastructure Components

The Laravel REST API backend serves as the central integration point for all functional modules. It interfaces with a relational Database, which stores application records, user accounts, review data, decisions, notifications, and audit logs, and with Secure File Storage, which stores manuscripts, forms, payment proof, and generated certificates.

The backend also serves the Public QR Verification Page, which allows external parties to verify certificate authenticity without accessing internal application records, and manages the dispatch of Email/In-App Notifications.

The Technical Admin is responsible for the maintenance of backend infrastructure, including the database and file storage systems, independently of the functional workflow roles described above.

.

## 3.6 Security Design

[Summarize authentication, authorization, anonymization, and data protection measures, consistent with Sections 1.8 and 2.8 (NFR2, NFR3).]

## 3.7 Design Constraints

[List constraints, e.g., hosting environment, budget, technology stack limitations from Section 1.9.]

# 4. Summary and Next Steps

[Summarize the current state of the documentation — Proposal and SRS complete, SDD in progress — and outline next steps such as low-fidelity/high-fidelity UI design, developer handoff, or implementation.]

# Appendices

## Appendix A: Interview Notes and Evidence

[Attach signed interview notes, transcripts, or photos from the requirements-gathering interview.]

## Appendix B: Glossary

[List additional terms specific to the project.]